Status checkpoint

| Project Members | Assigned Task/s |
| --- | --- |
| Bertolano, Stemely Joy S. | Documentation |
| Capistrano, John Robert C. | Back-end |
| Canimo, Christine V. | Front-end |
| Guzman, John Patrick L. | Front-end, Documentation |

Functions/Tasks done:

Our task for this week is to develop the static design but unfortunately we haven’t able to finish the design, so this is our partial static design.

- Figure 1: Login page

- Figure 2: Login page (Login Student)

Note: The login page is the same as the 2 pages (login teacher and login admin)

- Figure 3: Home page of student

- Figure 4: Home page of the student (cont.)

- Options functions

- Register for new subjects

- View grades

- View/Submit Assignments

- Check schedules

- Teachers

- About page

- Logout button

- Student page

- Teacher page

- Contacts page

We have created only these set of pages for this week’s task.

Next set of task/s for Next Week

- Finalizing the static design

- Creating CRUD(Create, Read, Update, Delete)